Smart Farmer-IOT Enabled Smart Farming Application

IBM NALAIYATHIRAN

# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

|  |  |
| --- | --- |
| **TITLE** | **Smart Farmer-IOT Enabled Smart Farming Application** |
| **DOMAIN NAME** | INTERNET OF THINGS |
| **TEAM ID** | PNT2022TMID31496 |
| **LEADER NAME** | V MANOJ KARTHIK |
| **TEAM MEMBER NAME** | JEEVETH P  JINI S S  KOKILA C |
| **MENTOR NAME** | NANDHINI S |


Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Hardware | USN-1 | Sensors and wi-fi module with python code. | 2 | High | V Manoj Karthik,  Jeeveth P,  Jini S S,  Kokila C |
| Sprint-2 | Software | USN-2 | IBM Watson IoT platform, Workflows for IoT scenarios using Node-red | 2 | High | V Manoj Karthik,  Jeeveth P,  Jini S S,  Kokila C |
| Sprint-3 | MIT app | USN-3 | To develop an mobile application using MIT | 2 | High | V Manoj Karthik,  Jeeveth P,  Jini S S,  Kokila C |
| Sprint-4 | Web UI | USN-4 | To make the user to interact with software. | 2 | High | V Manoj Karthik,  Jeeveth P,  Jini S S,  Kokila C |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 |  | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  | 5th NOV 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  | 12th NOV 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  | 14th NOV 2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |



**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://[www.visual-paradigm.com/scrum/scrum-burndown-chart/](http://www.visual-paradigm.com/scrum/scrum-burndown-chart/) https://[www.atlassian.com/agile/tutorials/burndown-charts](http://www.atlassian.com/agile/tutorials/burndown-charts)

Reference:

https://[www.atlassian.com/agile/project-management](http://www.atlassian.com/agile/project-management) https://[www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software](http://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software) https://[www.atlassian.com/agile/tutorials/epics](http://www.atlassian.com/agile/tutorials/epics) https://[www.atlassian.com/agile/tutorials/sprints](http://www.atlassian.com/agile/tutorials/sprints) https://[www.atlassian.com/agile/project-management/estimation](http://www.atlassian.com/agile/project-management/estimation) https://[www.atlassian.com/agile/tutorials/burndown-charts](http://www.atlassian.com/agile/tutorials/burndown-charts)